## Slide 1: Weekly Report: Week 2
GSP Team B

## Slide 2: Progress

## Slide 3: Key Milestones
21/03
Final concept arts done
21/03
Full white box level done
28/03
Large write up of GDD done
25/04
Finish modelling
02/05
Finish merging designs and mechanics
09/05
Playtest

## Slide 4: Team Activity
Graphs and statistics on team activity and performance should go here

## Slide 5: Summary
Any changes we have made in our plan since last time should be addressed here if they are relevant details.

## Slide 6: Team Member Presentations
At this point each team member will present what they have been doing over the past week.

## Slide 7: Toby
Organise discord
Adjusting project plan/timeline
Writing week 2 report

## Slide 8: Samuel
Creating rough level concept designs with Blaine

## Slide 9: Blaine
Creating rough level concept designs with Samuel

## Slide 10: Bronwyn
Creating rough concept art for weapons

## Slide 11: Bailey
Creating rough concept art for enemies

## Slide 12: Josh
Helping to create rough enemy concepts

## Slide 13: Owen
Researching and developing enemy AI

## Slide 14: Dan
Researching and developing door and key mechanics

## Slide 15: Next Weeks Targets
Toby- Find and analyse market studies.
Sam- Finish rough level concept.
Blaine- Finish rough level concept.
Josh- Help concept enemies.
Bronwyn- Finish rough weapon concepts.
Bailey- Continue concepting enemies.
Dan- Find and analyse market studies.
Owen- Find and analyse market studies.

## Slide 16: Challenges
Medical issues, illness, familiarity with github and blue printing, struggles communicating, disengagement, time management with other units.

## Slide 17: Anything We Need Help With?
How do we fix conflict errors in github?
How do we push large files to github?