## Slide 1: Weekly Report: Week 1
GSP Team B

## Slide 2: Progress

## Slide 3: Team Member Presentations
At this point each team member will present what they have been doing over the past week.

## Slide 4: Toby
Github set up
Weekly Report Templating
Laying Out GDD
Creating project plan/timeline
Writing week 1 report

## Slide 5: Samuel
Creating rough level concept designs with Blaine

## Slide 6: Blaine
Creating rough level concept designs with Samuel

## Slide 7: Josh
Creating rough concept art for UI

## Slide 8: Bronwyn
Creating rough concept art for weapons

## Slide 9: Bailey
Creating rough concept art for enemies

## Slide 10: Dan
Revising blueprint methods and researching grapple mechanics

## Slide 11: Owen
Revising blueprint methods and researching grapple mechanics

## Slide 12: Next Weeks Targets
Toby- Find and analyse market studies.
Sam- Finish rough level concept.
Blaine- Finish rough level concept.
Josh- Help concept enemies.
Bronwyn- Finish rough weapon concepts.
Bailey- Continue concepting enemies.
Dan- Find and analyse market studies.
Owen- Find and analyse market studies.

## Slide 13: Challenges
Medical issues, illness, familiarity with github, struggles communicating, disengagement, time management with other units.

## Slide 14: Anything We Need Help With?
How do we fix conflict errors in github?
How do we push large files to github?